Using Releases to Stick
to Your Project Plan
Janelle Jenstad and Martin Holmes
JJ </e> MH

---
Outcomes, objectives, deliverables, tasks, and subtasks
The four quadrants
Progress charts
Release blockers versus roll-overs
Timing all the facets of the release
5. In every release: Release Notes

---
Outcomes, Objectives, and Deliverables
Way of thinking through your project

---
What’s an Outcome?
What will be possible when you’re done?
How will the world be different?

---
X will be able to ….
Scholars will be able to read and search the shows.
Teachers will be able to teach the shows without making photocopies from EEBO.
Our modern editors will have a base text from which to work.

---
What’s an objective?

---
We + verb …
We will transcribe, tag, and render all the mayoral shows.
We will restructure our “About” menu.

---
What’s a Deliverable?

---
Nouns
A restructured “About” menu
A new “How To” menu
31 OS transcriptions

---
Quadrants (Franklin-Covey)
	Urgent	Not-Urgent
Important	Important and Urgent	Important and Non-Urgent
Not-Important