How we finished a project: The Robert Graves Diary
Janelle Jenstad
Martin Holmes
</endings>

---
Graves’s Diary (1935-1939)

---
A brief history
- Started 2003
- First serious digital edition project for HCMC
- Made every mistake imaginable

---
Stupid mistakes we made
Misunderstood TEI. Every diary month was a teiCorpus element.

---
Stupid mistakes we made
- Misunderstood TEI. Every diary month was a teiCorpus element.
- Made up our own XML when we couldn’t easily make TEI work.

---
Stupid mistakes we made
- Misunderstood TEI. Every diary month was a teiCorpus element.
- Made up our own XML when we couldn’t easily make TEI work.
- Failed to analyse the data before starting, so had to scramble to handle e.g. enclosures/attachments.

---
Stupid mistakes we made
- Misunderstood TEI. Every diary month was a teiCorpus element.
- Made up our own XML when we couldn’t easily make TEI work.
- Failed to analyse the data before starting, so had to scramble to handle e.g. enclosures/attachments.
- Added a MySQL database to make things yet more complicated.

---
Stupid mistakes we made
- Misunderstood TEI. Every diary month was a teiCorpus element.
- Made up our own XML when we couldn’t easily make TEI work.
- Failed to analyse the data before starting, so had to scramble to handle e.g. enclosures/attachments.
- Added a MySQL database to make things yet more complicated.
- Based the web application on version 0.9 of a new piece of software (eXist), running inside Cocoon.

---
But it worked!

---
But then...

---
And then...
- Cocoon is out of date.
- eXist is out of date.
- Things get flaky.

---
So we rewrite...
- Cocoon 2.1.
- eXist 1.4.

---
So we rewrite...
- Cocoon 2.1.
- eXist 1.4.
- Spot the error.

---
And then...

---
Query string nightmare!
http://graves.uvic.ca/xbrowse.xq;jsessionid=926A438A2B364B4B92488B9AC00AB013?query_stored=true&collection=/db/graves/entries&type=diaryentry&n=1935-02-22&start=1

---
Sigh.

---
Sigh.
Start again.

---
Sigh.
- Start again.
- Learn from mistakes.

---
Sigh.
- Start again.
- Learn from mistakes.
- Do it properly.

---
Doing it properly
- Data: all TEI P5, version-controlled.
- Site: all HTML5 + JavaScript + CSS.
- URLs: all simple, no query strings.
- ....

---
It works!